|  |  |  |  |
| --- | --- | --- | --- |
| 🗹**SUMMARY OF PRE-REQUISITES FOR WEBSITE IMPLEMENTATION (Phase 0)** | | | |
| **Sl No** | **Description of Activity** | **Responsibility** | **Time Frame** |
| **1** | Domain Registration for Department | Dept  +  SeMT | 1 week |
| **2** | Constitution of ePrastuti Governance Structure   * Project Steering Committee * Support Structures:   Content Mangers, Master Trainers and Site Administrators | Dept | 1 week |
| **3** | Content Mangers Workshop to identify ,finalise and categorise content | Dept  +  WDC | 2 weeks |
| **4** | Government eMail creation   * For the Department * For the members of the ePrastuti Governance Structure | Dept  +  NIC | 1 week |
| **5** | Infrastructure for Department to upload content   * Client systems and Net connectivity | Dept | TBD by the dept. |
| **6** | Budget for Website Development | Dept |  |
| **7** | Prepare the broad scope of work for floating RFQ. This is to be done if budget is available. | Dept + WDC + SeMT | 1 week |
| **8** | * Bid evaluation and Selection of agency from the list of five agencies technically empanelled by the IT department * Signing of agreement and Issue of Work Order | Dept | 2- 3 weeks |
| After the pre-requisites are met, the phase for development of Website will be initiated. | | | |